# Contingency Plan Template (IATF 16949 & ISO 9001)

## 1. Risk Identification

| Risk Description | Likelihood | Impact | Risk Level |
| --- | --- | --- | --- |
| CNC machine failure | High | High | Critical |
| Power outage | Medium | High | High |
| Operator absence | Medium | Medium | Medium |
| Raw material delay | High | High | Critical |

## 2. Critical Processes

CNC Machining of engine brackets

Final inspection and dimensional verification

Packaging and labeling for OEM delivery

## 3. Response Strategies

| Risk | Response Strategy |
| --- | --- |
| CNC machine failure | Activate backup CNC machine; notify maintenance team; shift production to alternate line |
| Power outage | Use on-site generator; notify utility provider; prioritize urgent orders |
| Operator absence | Cross-train staff; activate backup operator list |
| Raw material delay | Use safety stock; contact alternate approved supplier; inform customer of potential delay |

## 4. Responsibilities

| Role | Responsibility |
| --- | --- |
| Production Manager | Activate contingency plan, coordinate with maintenance and logistics |
| Maintenance Lead | Diagnose and repair equipment |
| HR | Manage operator availability and shift changes |
| Quality Manager | Ensure product quality during contingency execution |
| Customer Service | Communicate with OEM customers |

## 5. Testing and Review

Last Drill Date: 2025-05-15

Next Scheduled Test: 2025-11-15

Review Frequency: Every 6 months

Test Method: Simulated CNC failure and operator absence scenario

## 6. Documentation

Risk assessment logs

Drill reports and feedback

Updated supplier contact list

Training records for backup operators